Privacy Preserving AI

for Healthcare

using Federated Learning

Full System Architecture, Tech Stack & Development Roadmap

Version 1.0  |  2026

Project at a glance

Stack: React 19 + FastAPI + Ollama (Llama 3.1) + Flower FL + PyTorch + Supabase + Upstash Redis No Docker required ¦ No paid APIs ¦ Fully free local/cloud stack Compliant with HIPAA and GDPR privacy requirements Estimated delivery: 10 weeks ¦ Team size: 3-4 engineers

# Table of Contents

# 1. Complete Tech Stack

Every component in this project is free and open source. No Docker is required — all services run natively or use free cloud tiers.

| Layer | Component | Tool / Service | Where it runs |
| --- | --- | --- | --- |
| Frontend | React SPA | React 19 + Vite + TypeScript + TailwindCSS + ShadCN UI | localhost:5173 |
| Backend | API gateway + services | FastAPI + Python 3.12 + Uvicorn | localhost:8000 |
| Auth | JWT + OAuth | FastAPI + python-jose + passlib + bcrypt | localhost:8000 |
| LLM | AI diagnosis reasoning | Ollama + Llama 3.1 8B (free, local) | localhost:11434 |
| FL server | Aggregation server | Flower (flwr) + PyTorch + FedAvg | localhost:8080 |
| FL client | Hospital local trainer | Flower client + Opacus (DP-SGD) | Each hospital machine |
| Database | Primary data store | PostgreSQL via Supabase (free tier) | Supabase cloud |
| Vector DB | RAG knowledge base | pgvector via Supabase (free tier) | Supabase cloud |
| Cache / Queue | Sessions + async tasks | Redis via Upstash (free tier) | Upstash cloud |
| Object storage | Model weights | Local folder (dev) / Supabase Storage (prod) | Local / Supabase |
| ML tracking | Model versioning | MLflow (local SQLite) | localhost:5000 |
| Monitoring | Metrics + logs | Prometheus + Grafana (local install) | localhost:3000 |

# 2. Project Folder Structure

The monorepo is organised into five top-level packages, each independently runnable:

| Package | Contents |
| --- | --- |
| frontend/ | React 19 SPA — all four portals (patient, doctor, hospital admin, super admin) |
| backend/ | FastAPI application — all API routes, services, middleware, database models |
| fl_server/ | Flower aggregation server — FedAvg strategy, SecAgg, MLflow integration |
| fl_client/ | Hospital-side Docker-free trainer — Flower client, DP-SGD, FHIR data loader |
| ml/ | Model definition, baseline training, ONNX export, FL simulation script |
| scripts/ | start.bat, start.sh, seed_db.py, ingest_medical_kb.py |

## Key files inside backend/app/

| File | Purpose |
| --- | --- |
| routers/ai.py | Diagnosis endpoints — runs ONNX stage 1 then streams Ollama stage 2 via SSE |
| routers/auth.py | Register, login, refresh, logout — JWT issuance and validation |
| routers/triage.py | Doctor queue — confirm, override, paginated case list |
| routers/fl.py | FL round status, history, manual trigger endpoint |
| services/llm_service.py | Ollama integration — builds prompt, streams tokens |
| services/rag_service.py | LangChain + pgvector retriever — medical knowledge base queries |
| services/onnx_service.py | ONNX Runtime loader and inference wrapper — sub-50ms classification |
| middleware/pii_stripper.py | Strips names, NHS numbers, DOB, phone, email before any LLM call |
| middleware/rbac.py | Role-based access control decorator for every endpoint |

# 3. Layer-by-Layer Architecture

## 3.1  Frontend — React 19

All four portals are part of a single React SPA. React Router v6 handles role-based route guards — the JWT payload contains the user's role and the router sends them to the correct portal. Zustand manages global auth state. React Query manages all server state with automatic caching and optimistic updates.

### Patient portal

- Symptom input screen — structured pill grid (30 common symptoms) plus free-text override field

- Diagnosis stream panel — opens an EventSource SSE connection, renders Ollama tokens in real time as they arrive

- Confidence bar chart (Recharts) showing top 5 ICD-10 candidates with probability scores from the ONNX model

- Urgency badge — colour-coded red / amber / green based on urgency level returned by the pipeline

- Doctor referral status — shows whether a doctor has reviewed and confirmed or overridden the AI result

### Doctor portal

- Triage queue — sortable table of pending cases with urgency badge, symptom summary, and time since submission

- Case detail view — full AI summary, confidence chart, reasoning explanation, doctor note editor

- Confirm and override buttons with optimistic UI — card disappears from queue immediately on action

- Override requires the doctor to enter their own diagnosis note before submission

### Hospital admin dashboard

- WebSocket connection to /ws/fl/{hospitalId} — live training progress events pushed from the FL client

- Accuracy-over-rounds line chart showing global model accuracy improving with each FL round

- Privacy budget meter — radial gauge showing epsilon consumed vs total budget remaining

- Round history table with per-round accuracy, participating hospitals, and privacy budget used

### Super admin console

- All-hospital overview grid with status indicators and last-seen timestamps

- Aggregation trigger panel — manual trigger button and cron schedule editor

- Audit log table — searchable and filterable by user, action type, and date range

- Model version history with rollback button per version

## 3.2  Backend — FastAPI

Every request passes through a middleware chain before reaching a router: TLS check → CORS validation → JWT decode → RBAC enforcement → rate limiter (Redis-backed) → PII stripper → router handler → audit log writer.

### Auth endpoints  (/api/auth)

- POST /register — creates user, hashes password with bcrypt

- POST /login — validates credentials, returns access token (15 min) + refresh token (7 days, httpOnly cookie)

- POST /refresh — issues new access token from valid refresh token

- POST /logout — revokes refresh token

### AI endpoints  (/api/ai)

- POST /diagnose — runs full two-stage pipeline, returns JSON result

- GET /diagnose/stream — runs stage 1 (ONNX) synchronously, then streams stage 2 (Ollama) via SSE

- PII stripper middleware runs on every request to this router before any processing

### Triage endpoints  (/api/triage)

- GET /queue — doctor's triage queue filtered by their hospital

- POST /{id}/confirm — doctor confirms AI diagnosis; writes to audit log

- POST /{id}/override — doctor overrides with their own diagnosis; writes to audit log

### FL coordination endpoints  (/api/fl)

- GET /status — overall FL system status across all hospitals

- GET /hospital/{id}/status — single hospital round status

- POST /round/trigger — super admin triggers a new round (enqueues Celery task)

- GET /rounds — full round history with accuracy per round

- GET /models — model version history from MLflow

## 3.3  Two-Stage AI Diagnosis Pipeline

Every patient diagnosis goes through exactly two stages. No patient data is sent to any external API — all processing happens on your local machine or within the hospital's infrastructure.

### Stage 1 — ONNX federated model  (< 50ms)

A PyTorch neural network exported to ONNX format. Architecture:

- Input: binary vector of 300 symptom codes (ICD-10 coded)

- Embedding layer (300-dim) → Dense (512, ReLU) → Dropout (0.3) → Dense (256, ReLU) → Output (150, sigmoid)

- Output: probability distribution over 150 ICD-10 disease categories

- ONNX Runtime loads the model file on startup and keeps it in memory for sub-50ms inference

- Returns top 5 disease candidates with probabilities and an urgency level (high/medium/low)

### Stage 2 — Ollama LLM reasoning  (streaming)

The llm_service.py builds a structured prompt containing: symptom codes, ONNX top-5 scores, RAG-retrieved medical context (3 relevant disease descriptions from pgvector), and a system prompt instructing Llama 3.1 to act as a triage assistant. The Ollama client streams the response token by token. FastAPI wraps this in an SSE generator and pushes each token to the browser in data: {token} format.

### RAG medical knowledge base

- Source data: ICD-10 disease descriptions from cms.gov (free public dataset)

- Embeddings generated locally using nomic-embed-text via Ollama — no external embedding API

- Stored in pgvector on Supabase — cosine similarity search at inference time

- LangChain retriever fetches top 3 most relevant chunks for the patient's symptom set

- Grounds the LLM in factual medical reference data, significantly reducing hallucinations

## 3.4  Federated Learning System

The FL system is the core privacy-preserving mechanism. Patient data never leaves each hospital's own machine. Only encrypted gradient updates are transmitted.

### FL round lifecycle

- Admin triggers a round (manual or scheduled via Celery cron task)

- Flower aggregation server broadcasts current global model weights to all connected hospital FL clients

- Each hospital client initialises a local PyTorch model with the received weights

- Client trains for E=5 local epochs on its own patient data using DP-SGD (Opacus)

- Opacus clips per-sample gradients to max norm 1.0 and adds Gaussian noise (epsilon=0.5, delta=1e-5)

- Client computes gradient delta (new weights minus received weights) and sends it to the server over gRPC

- Server collects deltas. SecAgg masking ensures server only sees the aggregate — not individual hospital updates

- FedAvg computes new global weights: W_new = sum(n_k / N * W_k)

- New model evaluated on held-out validation set. If accuracy improved: logged to MLflow, exported to ONNX, AI service hot-reloads it

- FL client publishes progress events to Redis pub/sub every 10 seconds. Hospital admin dashboard updates live via WebSocket

### Hospital setup (what hospital IT actually does)

- Download the fl_client/ folder

- Fill in config.yaml with: server URL, hospital credentials, local data path

- Run: python client.py

- That is the entire setup. Patient data never moves.

### Privacy guarantees

| Mechanism | What it protects against | Implementation |
| --- | --- | --- |
| Differential privacy (DP-SGD) | Prevents reconstruction of individual patient records from gradients | Opacus library, epsilon=0.5 per round |
| Secure aggregation (SecAgg) | Server cannot see individual hospital gradient updates | Flower built-in SecAgg plugin |
| Gradient clipping | Prevents gradient inversion attacks | Max norm = 1.0 per sample |
| Privacy accounting | Tracks cumulative privacy budget across rounds | RDP accountant, halts if budget exhausted |
| PII stripping | No patient identifiers reach the LLM | spaCy NER + regex middleware in backend |
| No central patient data | No raw clinical records ever stored centrally | DB design — only anonymised triage sessions |

## 3.5  Database Schema  (Supabase / PostgreSQL)

All application data lives on Supabase free tier. Raw patient records are never stored centrally — only anonymised triage sessions with symptom codes and age bands.

| Table | Key columns | Purpose |
| --- | --- | --- |
| users | id, email, role, hospital_id, created_at | All user accounts across all roles |
| hospitals | id, name, fl_client_id, region, active | Registered hospital nodes |
| triage_sessions | id, user_id, symptom_codes, age_band, model_version, confidence | Anonymised patient triage events — no PII |
| diagnoses | id, session_id, icd10_codes, urgency, ai_summary, doctor_confirmed | AI and doctor diagnosis records |
| fl_rounds | id, round_number, model_version, global_accuracy, privacy_budget | Federated learning round history |
| fl_model_versions | id, round_id, version_tag, storage_path, status, val_accuracy | Model version registry |
| audit_logs | id, user_id, action, resource_type, resource_id, ip, created_at | Immutable HIPAA/GDPR audit trail |
| medical_embeddings | id, chunk_text, icd10_code, embedding vector(1536) | RAG knowledge base for LLM grounding |

Row-level security (RLS) is enabled on all tables. Hospital admin role has a policy: USING (hospital_id = current_setting('app.current_hospital_id')::uuid). The FastAPI middleware sets this session variable on every authenticated request.

# 4. Environment Setup

## 4.1  Free accounts to create

| Service | URL | What you get free | Used for |
| --- | --- | --- | --- |
| Supabase | supabase.com | 500MB PostgreSQL + pgvector + 1GB storage | Database + vector store |
| Upstash | upstash.com | 10,000 Redis commands/day | Cache + task queue + pub/sub |
| Ollama | ollama.com | Unlimited local LLM inference | AI diagnosis reasoning |

## 4.2  Local installs required

- Python 3.12 — from python.org

- Node.js 20 LTS — from nodejs.org

- Ollama — from ollama.com

- Git — from git-scm.com

No Docker, no virtualisation, no paid subscriptions required.

## 4.3  Pull LLM models

After installing Ollama, run these commands once:

ollama pull llama3.1          # main diagnosis model (~4.7 GB)

ollama pull nomic-embed-text  # embedding model for RAG (~274 MB)

Verify Ollama is working:

ollama run llama3.1 "explain fever in one sentence"

## 4.4  Complete .env file

Copy this to your project root as .env and fill in your Supabase and Upstash credentials

DATABASE_URL=postgresql://postgres:[password]@db.[project-id].supabase.co:5432/postgres SUPABASE_URL=https://[project-id].supabase.co SUPABASE_ANON_KEY=[your-anon-key] REDIS_URL=rediss://:[password]@[endpoint].upstash.io:6379 OLLAMA_HOST=http://localhost:11434 LLM_MODEL=llama3.1 EMBEDDING_MODEL=nomic-embed-text SECRET_KEY=change-this-to-a-random-64-char-string ACCESS_TOKEN_EXPIRE_MINUTES=15 REFRESH_TOKEN_EXPIRE_DAYS=7 FL_SERVER_HOST=localhost FL_SERVER_PORT=8080 DP_EPSILON=0.5 DP_DELTA=1e-5 DP_MAX_GRAD_NORM=1.0 MODEL_STORAGE_PATH=./models MLFLOW_TRACKING_URI=sqlite:///mlflow.db ENVIRONMENT=development

## 4.5  Python requirements

backend/requirements.txt

fastapi==0.115.0 uvicorn[standard]==0.30.0 sqlalchemy==2.0.35 alembic==1.13.3 psycopg2-binary==2.9.9 python-jose[cryptography]==3.3.0 passlib[bcrypt]==1.7.4 python-multipart==0.0.12 redis==5.1.1 celery==5.4.0 ollama==0.3.3 langchain==0.3.1 langchain-community==0.3.1 onnxruntime==1.19.2 numpy==1.26.4 pydantic-settings==2.5.2 websockets==13.1 httpx==0.27.2

## 4.6  One-click start script  (Windows)

Create scripts/start.bat and double-click it to start the entire project:

@echo off

echo Starting Ollama LLM server...

start "Ollama" cmd /k "ollama serve"

timeout /t 3 /nobreak >nul

echo Starting backend...

cd backend && start "Backend" cmd /k "venv\Scripts\activate && uvicorn app.main:app --reload --port 8000"

cd .. && echo Starting FL server...

cd fl_server && start "FL Server" cmd /k "..\backend\venv\Scripts\activate && python server.py"

cd .. && echo Starting frontend...

cd frontend && start "Frontend" cmd /k "npm run dev"

echo All running: http://localhost:5173

# 5. Development Roadmap

The project is structured into five phases over approximately 10 weeks. Phases 3 and 4 overlap intentionally — the FL system can be built in parallel with the backend API.

| Phase | Scope | Duration | Done when |
| --- | --- | --- | --- |
| 1 — Foundation | Auth, database, env, project scaffold | Days 1–7 | Can log in and hit protected API endpoints |
| 2 — Frontend | All 4 portals built with mock data | Days 8–21 | All portals navigable in browser |
| 3 — AI pipeline | Ollama + ONNX + RAG + full API | Days 22–42 | Patient gets real streamed diagnosis |
| 4 — FL system | Flower server + hospital clients + simulation | Days 38–56 | 4 hospitals train, accuracy improves each round |
| 5 — Hardening | Tests, security review, performance, docs | Days 57–70 | Demo-ready, audit-logged, tested |

## Phase 1 — Foundation  (Days 1–7)

The goal is a running local dev stack with auth, database, and CI working before any feature work begins.

### Days 1–2: Accounts and local installs

- Create Supabase project — copy database URL and anon key

- Create Upstash Redis database — copy connection URL

- Install Python 3.12, Node.js 20 LTS, Ollama, Git

- Test Ollama: run ollama pull llama3.1 and send a test message

### Days 3–4: Project scaffold

- Create full folder structure as described in Section 2

- Create and activate Python virtual environment

- Install all backend requirements and run npm install in frontend

- Create .env file with Supabase and Upstash credentials

- Run Alembic migrations to create all database tables on Supabase

- Verify tables created in Supabase dashboard Table Editor

### Days 5–6: Auth system

- Build auth router: register, login, refresh, logout

- Build JWT middleware — decodes token, attaches user object to request

- Build RBAC decorator — protects endpoints by role

- Test with curl: register a user, log in, get a JWT, hit a protected endpoint

### Day 7: Seed data and smoke test

- Run seed_db.py — creates 4 test hospitals, one user per role, sample triage sessions

- Confirm all four roles can log in and receive a valid JWT

- Confirm rate limiting works — send >60 requests/min and get a 429 response

Deliverable: Running backend with working auth. Database tables on Supabase. Can register, log in, and hit protected endpoints.

## Phase 2 — Frontend Portals  (Days 8–21)

Build all four React portals in parallel, starting with the shared component library.

### Days 8–10: Shared foundation

- Initialise Vite + React 19 + TypeScript + TailwindCSS

- Install ShadCN UI and add core components: Button, Card, Input, Badge, Progress, Table, Dialog

- Set up React Router with role-based route guards for all four portal routes

- Set up Zustand auth store with login / logout / token refresh actions

- Set up React Query with an Axios instance that auto-attaches JWT and refreshes on 401

### Days 11–13: Patient portal

- SymptomInput.tsx — 30-symptom pill grid with free-text override

- DiagnosisStream.tsx — EventSource SSE connection, token-by-token rendering, blinking cursor while streaming

- ConfidencePanel.tsx — Recharts horizontal bar chart, top 5 diagnoses with probabilities

- UrgencyBadge.tsx — colour-coded red / amber / green

- DoctorReferralStatus.tsx — shows doctor review status

### Days 14–16: Doctor portal

- TriageQueue.tsx — sortable table with urgency badge and submission time

- CaseDetail.tsx — full AI summary, confidence chart, confirm/override buttons

- Optimistic UI on confirm/override using React Query useMutation with onMutate callback

- Override requires doctor to enter their diagnosis note before submission is accepted

### Days 17–19: Hospital admin dashboard

- WebSocket hook connecting to /ws/fl/{hospitalId} — receives and renders live training events

- AccuracyChart.tsx — Recharts line chart, global accuracy vs round number

- PrivacyBudgetMeter.tsx — radial gauge showing epsilon consumed vs total budget

- Round history table with per-round detail

### Days 20–21: Super admin console

- Hospital overview grid with real-time status indicators

- Round trigger panel with manual button and cron expression editor

- Audit log table with date range and action type filters

- Model version history with rollback button per row

Deliverable: All four portals fully navigable in the browser with realistic mock data. No real backend wired yet beyond auth.

## Phase 3 — Backend API and AI Pipeline  (Days 22–42)

Wire the frontend to real backend logic. This is the longest and most important phase.

### Days 22–25: ONNX baseline model

- Build the PyTorch model architecture in ml/model.py

- Download the Kaggle Disease Symptom Prediction dataset (free, 4920 rows, 41 diseases, 132 symptoms)

- Run ml/train_baseline.py — train for 20 epochs

- Run ml/export_onnx.py — save as models/global_v1.onnx

- Build onnx_service.py — loads model on startup, exposes classify(symptoms) function

- Test: confirm it returns sensible probability distributions for common symptom sets

### Days 26–28: RAG medical knowledge base

- Download ICD-10 disease descriptions from cms.gov (free public dataset)

- Run scripts/ingest_medical_kb.py — chunks descriptions, generates embeddings via nomic-embed-text (Ollama), writes to pgvector on Supabase

- Build rag_service.py with retrieve(symptoms, top_k=3) function

- Test: confirm relevant disease descriptions are returned for common symptom inputs

### Days 29–32: Ollama LLM integration

- Build llm_service.py — constructs structured prompt, calls ollama.chat() with stream=True, yields tokens

- Build /api/ai/diagnose/stream SSE endpoint — wraps generator in FastAPI StreamingResponse

- Wire the patient portal DiagnosisStream.tsx to this endpoint

- Test end to end: submit symptoms, watch Llama 3.1 tokens stream into the browser in real time

### Days 33–35: PII stripper middleware

- Build middleware/pii_stripper.py using spaCy NER + regex patterns

- Strips: NHS numbers, national IDs, full names, dates of birth, phone numbers, email addresses, postcodes

- Test against 50 test inputs — assert zero identifiable information passes through

- This is one of the most compliance-critical components in the entire project

### Days 36–42: Triage API, WebSocket, Celery

- Build all triage router endpoints and wire doctor portal to real API calls

- Build WebSocket endpoint /ws/fl/{hospital_id} — subscribes to Redis pub/sub, forwards events to browser

- Set up Celery with Upstash Redis as broker

- Create Celery tasks: FL round trigger, compliance report generation, model hot-reload

- Wire admin console round trigger button to Celery task queue

Deliverable: Full end-to-end patient triage working. Patient enters symptoms, gets real streamed diagnosis, doctor confirms or overrides, everything is audit-logged.

## Phase 4 — Federated Learning System  (Days 38–56)

This phase overlaps with Phase 3. The FL system can be developed independently and connected once both are stable.

### Days 38–42: Model architecture and simulation

- Finalise PyTorch model architecture in ml/model.py

- Write ml/simulate_fl.py — 4 fake hospital clients using different 25% splits of the Kaggle dataset

- Run 10 FL rounds in a single Python process (no networking) and print accuracy per round

- Confirm global federated accuracy improves vs each hospital training alone — this proves the concept

### Days 43–47: Flower aggregation server

- Build fl_server/server.py using Flower server API

- Build fl_server/strategy.py — custom FedAvg subclass with MLflow logging in aggregate_fit callback

- The callback: receives all hospital gradient updates, computes weighted average, logs round to MLflow, saves ONNX model, publishes completion event to Redis

- Build fl_server/privacy.py — SecAgg setup and RDP privacy accountant

### Days 48–52: Hospital FL client

- Build fl_client/client.py — Flower client with authentication

- Build fl_client/trainer.py — 5 local PyTorch training epochs

- Build fl_client/dp_wrapper.py — wraps Adam optimizer with Opacus for DP-SGD

- Build fl_client/data_loader.py — loads patient data from local CSV or FHIR R4 JSON

- Build fl_client/config.yaml — hospital configuration file (server URL, credentials, data path)

### Days 53–56: End-to-end FL test

- Run aggregation server: python fl_server/server.py

- Open 4 terminals, run python fl_client/client.py in each with different config files

- Watch rounds complete and accuracy improve in the server terminal

- Open MLflow UI (mlflow ui at localhost:5000) and confirm each round is logged

- Confirm new ONNX model is written to models/ folder after each round

- Confirm AI service hot-reloads and uses the new model without restarting

Deliverable: Full FL loop working end to end across 4 simulated hospital clients. Accuracy improves each round. Privacy accounting tracked. New models deployed automatically.

## Phase 5 — Hardening, Testing and Demo Prep  (Days 57–70)

### Days 57–60: Integration testing

- Write pytest tests for every API endpoint

- Test the full triage pipeline with 20 different symptom combinations

- Test auth edge cases: expired tokens, invalid roles, missing tokens

- Test PII stripper against 50 test inputs — assert zero identifiable information passes through

- Write Playwright end-to-end tests for the three critical user flows

### Days 61–63: Security review

- Review all endpoints for missing auth checks

- Test RLS: log in as Hospital A admin, attempt to query Hospital B's data — must return empty

- Review all Ollama prompts for prompt injection risk (malicious system prompt overrides in symptom input)

- Add input sanitisation to strip common prompt injection patterns

- Review audit log completeness — confirm every meaningful action is captured

### Days 64–66: Performance

- Run Locust load test: 100 concurrent patients submitting symptoms

- Profile bottleneck — Ollama inference will be ~3-8 seconds on CPU

- Add Celery queue for diagnosis jobs so system queues rather than fails under load

- Add Redis cache for repeated identical symptom sets (TTL 30 minutes)

- If Ollama is too slow, switch to phi3 model — faster with reasonable quality

### Days 67–70: Documentation and demo

- Write README with full setup instructions

- Write ARCHITECTURE.md referencing all diagrams

- Record a 5-minute demo video: patient triage, doctor confirmation, live FL round, model version history

- Prepare slide deck explaining why federated learning preserves privacy — the key academic contribution

Deliverable: Production-ready demo system. Passes security review. Load tested. Fully documented.

# 6. Compliance and Privacy

| Requirement | Mechanism | Status |
| --- | --- | --- |
| HIPAA — no centralised patient data | Raw patient records never stored centrally. Only anonymised triage sessions. | By design |
| HIPAA — 7-year audit retention | Append-only audit_logs table with insert-only DB role. No deletes allowed. | By design |
| GDPR — right of access (DSAR) | GET /api/patient/data — returns all data held for a given user | Phase 5 |
| GDPR — right to erasure | DELETE /api/patient/data — deletes triage sessions (audit logs retained) | Phase 5 |
| GDPR — Privacy Impact Assessment | Document the PIA — required for Article 35 (health data processing) | Phase 5 |
| Differential privacy | Opacus DP-SGD, epsilon=0.5 per round, RDP accountant tracks cumulative budget | Phase 4 |
| Data minimisation | Only symptom codes and age band sent to LLM — no PII ever reaches Ollama | Phase 3 |
| TLS in transit | TLS 1.3 enforced on all API endpoints. gRPC connections encrypted. | Phase 1 |

# 7. Ollama Model Selection Guide

Choose the model based on your machine's available RAM. All models are free and run entirely locally.

| Model | RAM needed | Speed (CPU) | Quality | Recommendation |
| --- | --- | --- | --- | --- |
| phi3 | 4 GB | Fast | Good | Use if laptop has < 8GB RAM |
| mistral | 8 GB | Medium | Good | Good balance of speed and quality |
| llama3.1 | 8 GB | Medium | Very good | Recommended for most machines |
| gemma2 | 10 GB | Medium | Very good | Strong structured output |
| llama3.1:70b | 40 GB | Slow | Excellent | GPU workstation only |

Recommendation

For most laptops with 8-16 GB RAM: use llama3.1 (8B parameter model). If responses are too slow on CPU, switch to phi3 — it is significantly faster while still producing reasonable medical reasoning output suitable for a demo or academic project. To switch models: change LLM_MODEL=phi3 in your .env file and restart the backend.

# 8. Summary

| Category | Decision | Reason |
| --- | --- | --- |
| Frontend framework | React 19 + TypeScript + Vite | Fast dev server, strong typing, best ecosystem |
| Backend framework | FastAPI (Python) | Async, auto docs, same language as ML stack |
| LLM | Ollama + Llama 3.1 | Completely free, runs locally, no API key needed |
| FL framework | Flower (flwr) | Best open-source FL framework, gRPC built in |
| Privacy mechanism | DP-SGD via Opacus | Gold standard for gradient-level privacy |
| Database | Supabase PostgreSQL + pgvector | Free tier, managed, pgvector for RAG |
| Cache / Queue | Upstash Redis + Celery | Free tier, works without Docker |
| Model tracking | MLflow local SQLite | Free, no server needed, full experiment UI |
| No Docker | All services run natively | Virtualization not available on your machine |
| No paid APIs | Everything free and local | Zero cost for development and demonstration |

Next step

Start with Phase 1: create your Supabase and Upstash accounts, install Python 3.12 and Node.js 20, pull llama3.1 via Ollama, and scaffold the project folder structure. Once Phase 1 is complete (end of Day 7), the project has a working auth system, database schema, and all environment variables configured. Every subsequent phase builds on this foundation.